01 NCAC 30F .0304	SUBMISSION OF FINAL EVALUATION

The Capital Projects Coordinator shall submit the completed final evaluation to the SCO with a copy to the prime contractor. The prime contractor shall have the opportunity to comment on the evaluation to the SCO with a copy to the Capital Projects Coordinator. These final evaluation comments shall become a part of the final evaluation record. The final contractor evaluation shall be completed and presented to the SCO within 60 days of the project's final acceptance. SCO will monitor the completion of all required evaluations and will not close out a project on which all evaluations have not been performed. If the evaluation is not completed within the prescribed time frame, the SBC may advise SCO to process no further contract awards for an agency until the evaluation is complete. Under such circumstances, the SBC will require the Capital Projects Coordinator to appear before the Commission to explain why the evaluation has not been completed.

History Note:	Authority G.S. 143-135.26(4);

Eff. December 1, 1991;

Pursuant to G.S. 150B-21.3A, rule is necessary without substantive public interest Eff. July 22, 2018.